**Document for Sprint 1 Completion**

**Team Bravo**

Prateek Singh Chauhan

Monica Mallamputti

Vishnu Mandula

Diya Sangvi

Vikas Singh Vyaqti

**Sprint 1 Execution:**

**JIRA Sprint 1 Board:**

Graphical user interface, text, application, email

Description automatically generated

**JIRA Sprint 1 Road Map:**

Graphical user interface, application, table

Description automatically generated with medium confidence

**Standup Meeting (Twice in Sprint): Sprint 1**

**Standup 1 (02/28):**

* Completion of all Requirement Stories.
* Few requirements related doubt cleared.
* Commencement Sales Module Development
* Discussion on API and UI Screen parameters
* Commencement of DB Setup

**Standup 2 (03/05):**

* Cloud DB configuration complete in AWS
* Clarified on UI Design for Sales Onboarding page and as Team discussed few changes required.

**Standup Review (03/07):**

* Demonstrated the service project setup and UI project setup
* Discussed the functionality covered for both API and UI.
* Sales Customer Onboarding API needed phase 2 development as there few issues with respect to setup and too much design changes. Created Phase 2 in Sprint 2.

**Standup Retrospective (03/07):**

* UI story timeline was under-estimated.
* Need to clear UI design before development starts.
* Team needs more development pace.
* Team needs more communication between UI and Backend Developers since there were availability issue.
* Team members need to provide at least 4hours time for any communication replies and team member need to reply not more than 4 hours.
* Be prepared for demos and check issues before demo.

**Standup Burndown Chart: Sprint 1**

Chart, line chart

Description automatically generated

**Completed issues:**

**Graphical user interface, application, Teams

Description automatically generated**