**Document for Sprint 2 Completion**

**Team Bravo**

Prateek Singh Chauhan

Monica Mallamputti

Vishnu Mandula

Diya Sangvi

Vikas Singh Vyaqti

**Sprint 2 Execution:**

**JIRA Sprint 2 Board:**

Graphical user interface, text, application

Description automatically generated

**JIRA Sprint 2 Road Map:**

Graphical user interface

Description automatically generated

**Standup Meeting (Twice in Sprint): Sprint 2**

**Standup 1 (03/10):**

* Completion of Database Stories.
* Few attributes for agreement view page related doubt cleared.
* Commencement Sales Agreement View UI and API Development
* Discussion on CI/CD tool to be used. Decided to go with AWS Codepipeline

**Standup 2 (03/21):**

* Cloud AWS CodePipeline configuration complete in AWS
* Clarified on UI Design for Sales Onboarding page and as Team discussed few changes required.

**Standup Review (03/28):**

* Demonstrated the service API working and Customer Onboarding UI
* Discussed the functionality covered for both API and UI.

**Standup Retrospective (03/28):**

* Team needs more development pace.
* Team needs more communication between UI and Backend Developers since there were availability issue.
* Team members need to provide at least 4hours time for any communication replies and team member need to reply not more than 4 hours.
* Be prepared for demos and check issues before demo.

**Standup Burndown Chart: Sprint 2**

**Chart

Description automatically generated with low confidence**

**Completed issues:**

**Graphical user interface, text, application

Description automatically generated**

**Graphical user interface, line chart

Description automatically generated**