**Document for Sprint 3 Completion**

**Team Bravo**

Prateek Singh Chauhan

Monica Mallamputti

Vishnu Mandula

Diya Sangvi

Vikas Singh Vyaqti

**Sprint 3 Execution:**

**JIRA Sprint 2 Board:**

Graphical user interface, application

Description automatically generated

**JIRA Sprint 2 Road Map:**

Table

Description automatically generated with medium confidence

**Standup Meeting (Twice in Sprint): Sprint 3**

**Standup 1 (03/31):**

* Few attributes for agreement view page related doubt cleared
* Commencement Sales Agreement View UI and API Development
* Discussion on Unit testcases for Sales Agreement and Customer onboarding.

**Standup 2 (04/06):**

* Completion of Database Stories
* Cloud AWS CodeBuild configuration complete in AWS
* AWS Elastic Bean Stalk configured for Sales Module
* Clarified on UI Design for End Customer Tracking page and as Team discussed few changes required.

**Standup Review (04/10):**

* Demonstrated the service API working with DB connection.
* Demonstrated CI/CD for Sales Module.
* Discussed the functionality covered for both API and UI.
* Need more time to complete user story S5-96, so split the user story and incomplete task moved to Sprint 4 as Spike story.

**Standup Retrospective (04/11):**

* Team needs more development pace.
* Team needs more communication between UI and Backend Developers since there were availability issue.
* Team members need to provide at least 4hours time for any communication replies and team member need to reply not more than 4 hours.
* Be prepared for demos and check issues before demo.

**Standup Burndown Chart: Sprint 2**

**A picture containing graphical user interface

Description automatically generated**

**Completed issues:**

**Graphical user interface, application

Description automatically generated**

**Graphical user interface, line chart

Description automatically generated**